## Slide 3: Personnel – putting names to roles
Co-spokespersons Long, Giaccia
Co-Project Managers Whyte (project) , Parsons (programme)
Work Package Managers
  WP1 – Management - see Co-Project managers
  WP2 – Source – Dover, Gray, Boella
  WP3 – Capture – Charlton, Bertsche
  WP4 – Ion Acoustic – Bamber, Matheson
  WP5 – Novel end-station, instrumentation/diagnostics Price, Mclaughlan
  WP6 – Pasternak, Bliss

## Slide 4: Mapping onto ITRF proposal
Multidisciplinary collaboration comes together to create proposal
Lab (ASTeC, CLF, PPD, TD), HEIs from across the 4 nations, accelerator institutes, key international partners
CDR/TDR development – WP6
End-station specification, design – WP5
Exploit/benefit from Brm ambition to create vertical beamline
Scientific measurement and prototype test and commission
Programme to address key technical risks – WP2, WP3, WP4:
WP2: Source
WP3: Capture
WP4: Realtime, shot-by-shot, non-destructive dose-mapping

## Slide 5: Deliverables 2Yr
WP2 Source
  Baseline Sims
  Diagnostics
  Tests @ Scapa
  Advanced targetry
WP1 – Project plus outreach
WP3 Capture
Experimental campaign @ Swansea
Design and build next generation lens
WP5 End Station
Peer-group consultation
Design proof of principal system
Beam instrumentation and diagnosis
WP6
LhARA CDR Stage 1
WP4 Ion acoustic imaging
Design proof of principal system
  Monte Carlo
  K-wave
Construct and test

## Slide 6: Costs 2Yr

## Slide 7: Deliverables 5Yr
WP2 Source
Complete source design – integrate with capture
High rep rate operation
WP1 – Project plus outreach
WP3 Capture
Characterise next generation lens
Develop roadmap to operational specification.
WP4 Ion acoustic imaging
Design radiobiological system
Construct and test
WP5 End Station
Design proof of principal system
Beam instrumentation and diagnosis
WP6
LhARA TDR Stage 1
TDR FFA magnet
TDR MA RF Cavity
TDR LhARA – Stage 2

## Slide 8: Costs 5Yr

## Slide 9: Key Risks – neglecting staffing/funding etc etc
WP2. Source - Laser specification and flux. Target lifetime/detritus
WP3. Capture – low focussing power.
WP4. Signal strength/frequency/propagation in-vitro.
WP5. Retaining radiobiology engagement. Low interception diagnostics.
WP6. Major FFA components, capture system, generic accelerator risks.