## Slide 1
Overview (€)
Overall cost: €5.74m (€4.74 excl. laser costs)
Probably a lower limit, really
Excluding the laser purchase, work packages in order of cost are:
  Beam transport & delivery
  Diagnostics, dosimetry, sim
  Biology end station
    (Excl. non-essential equipment brings this to €602k)
  Source
  Capture
So what have we learned?

## Slide 2
Laser (£)
Have a good idea of the timeline
  15 months from purchase to receiving the laser in a “ready to use” state
Achievable milestones
Laser purchased from company reduces risk, clear steps taken to get the laser to the lab
Still an estimated laser cost, may be pushing the limit of useful power for the cost?

## Slide 3
Capture (£)
Costs based on actual cost of building existing Gabor lens
Reduce risk by getting coils produced externally
  Can stagger production of lenses so any problems identified with the 1st lens can be corrected in the 2nd
  (Ideally this wouldn’t be necessary)
Is there enough engineering to make sure it “just works”?

## Slide 4
Transport (£)
Magnet costs estimated
Have most of the necessary pieces of tech in the costing
Who is installing it?
Lead times?
Are there enough people to fine tune the design quickly enough that an order could be placed?
  This question goes in part with the simulation part of the diagnostics wp

## Slide 5
Diagnostics/Simulation (£)
Costs based on real diagnostics
  Some not costed (but likely small)
Realistic staff costs as this will need continual work
Unknown when diagnostics could be installed and work begun, what can be done with/without the laser and with/without Gabor lenses and transport?
  Could be worked through easily if we knew more about delivery and installation timescales

## Slide 6
End Station (£)
Can reduce €1084k to €602k by removing all equipment marked as available in a ‘standard’ lab and/or at MedAustron
Know exactly what the biology lab would need, and who we’d have to talk to for equipment sharing
  Sharing should be possible
  Risk that we’re vulnerable to other peoples lab issues and equipment time
Do costs for things like incubators include costs to mitigate risks of power cuts?
Don’t have a design for the “box” that actually puts cells in the beam.
These should move to when the experiments actually happen

## Slide 7
Risk mitigation and travel
No padding or allowances for anything costing more/slipping
  Cost goes up to €6.5m with 20% contingency
Doesn’t include min 30% of Ken in staff costs. No management costs.
Very little travel money included, and potentially quite a lot of travel to do.