## Slide 1: Preparation of simulation for LhARA CDR
Modules and deadlines
… a provocation

## Slide 2
Laser particle
source
Low-energy beam transport
High-energy beam transport
In-vitro beam-delivery system
Fixed-field accelerator
In-vivo end-station
In-vitro end-station

## Slide 3: Milestones
Beam to in-vitro end-station:
  30Sep19:
    Implies need for magnetic field for the vertical bend: we agree
      Fallback: separated function magnets—ready for early September
      Baseline: magnets with similar optics to spiral FFA--follows
    Laser source:
      Proton/electron:
        C6+ and other ion pollution
      Agreed: write define definition of i/p
      Need to define someone to do the simulation (in Smiley)
Following deadlines to be agreed