## Slide 1
Proposing to split the WP into two main themes of work:
(1) Short term [0-2 yrs] – source demonstration/characterisation – [lower risk]
(2) Longer term [0-5 yrs] – R&D for full, stable, sustainable 10 Hz operation – [higher risk]
LhARA WP2 Discussion – 31/08/2021
Working Concept: Deliver a design for a stable proton and heavy ion source at 10Hz which can feasibly be captured by a Gabor lens

## Slide 2
2.1 Source Parameter Demonstration with Established Technology [yr 0-2]
MS1: Full 3D +hydro baseline simulations using optimised SCAPA-like conditions
i) Programme of particle-in-cell simulations to identify key laser-plasma requirements supported by ML optimisation/stabilisation studies.
ii) Use simulations to derive scaling factors between 2D and 3D in order to extend parameter space in 2D.
iii) Conduct an extended programme of simulations to optimise conditions for carbon/heavy ion production.
MS2: Deliver a diagnostic platform for proton and heavy ion beam characterisation
  i) Design and test a Thomson parabola spectrometer with appropriate spectral resolution and multi-Hz operation.
  ii) Design and test a proton and heavy ion sensitive 2D scintillator imager diagnostic with multi-Hz operation.
MS3: Perform baseline experiment for proton and carbon beams at 1Hz using 'optimised' conditions on SCAPA
  i) Produce and measure proton and carbon beams on SCAPA at 1Hz using PIC defined optimal conditions.
  ii) Use results to benchmark PIC simulation results for future design concepts.

## Slide 3
2.2 Development of Underpinning Beamline Technology [yr 0-5]
MS4: Conceptual design of sustainable target system complete:
Perform feasibility study of advanced targetry concepts (waterjet, cryogenic, high density gas jet)
Investigate debris and activation challenges at 5 Hz (and 10 Hz capable) with chosen targetry concept.
MS5: Completed concept design on ion source system
Complete design and testing of a combined laser and source diagnostic platform for active feedback and stabilisation.
Complete design and testing of prototype beamline with integrated capture capability.
MS6: Continuous Operation of Ion Source Demonstrated:
Demonstrate stable source at 5 Hz (and 10 Hz capable) within beam capture specifications and sustainable debris/activation rates.
Demonstrate source stability at 5Hz in burst mode over 10 minutes and in continuous mode for 1 hour.
Produce a final concept design/cost/setup including targets, laser, diagnostics etc.