## Slide 1: Report from Spokespeople
Since last time (22Nov21)

## Slide 2: Alignment: LhARA and the ITRF

## Slide 3: LhARA and the ITRF

## Slide 4: Mapping onto ITRF proposal
Multidisciplinary collaboration comes together to create proposal
Lab (ASTeC, CLF, PPD, TD), HEIs from across the 4 nations, accelerator institutes, key international partners
CDR/TDR development – WP6
End-station specification, design – WP5
Exploit/benefit from Brm ambition to create vertical beamline
Scientific measurement and prototype test and commission
Programme to address key technical risks – WP2, WP3, WP4:
WP2: Source
WP3: Capture
WP4: Realtime, shot-by-shot, non-destructive dose-mapping

## Slide 5: LhARA and the ITRF
Constructive discussions continue:
  Some notes on meetings at:
    https://ccap.hep.ph.ic.ac.uk/trac/wiki/Research/DesignStudy/ITRF/Meetings -- necessarily cryptic
Agreed:
  Organisational breakdown structure (presented above)
  Conventional option (off ramp) developed in collaboration with CERN/NIMMS2
  Majority of notional £2M from UKRI infrastructure fund to be invested in LhARA
More work to do

## Slide 6: Proposal status

## Slide 7: Proposal status
Getting there
  Still work to do
Executive summary:
  Needs update when proposal complete
Lay summary:
  GJ + HH drafting
Section 1:
  Bioscience – will plug from pre-CDR, AG, JPar, YP will update
  Tech adv -- needs to be drafted
Section 2:
  Full draft
Section 3:
  3.5 working towards draft
Section 4:
  Will be written “at the end”
Annex:
  Most project management text is drafted:
    Need to add summary Gantts etc.
  WP 5 now pushing on text etc.

## Slide 8: Timeline
08Apr22: full draft, ready to circulate for comment
15Apr22: Comment deadline
22Apr22: Goal for final document
27Apr22: “Sign-off” at our collaboration meeting

## Slide 9: International review

## Slide 10: Review of proposal by CCAP IAC
CCAP IAB have agreed to review the proposal:
  CCAP IAB:
    M.Lamont (CERN, Chair)
    P.Bolton (LMU, retired)
    M.Baumann (DKFZ)
    B.Sorensen (Arhuus)
  For review of proposal (i.e. co-opted):
    I.Robson (STFC, retired)
Agreed with M. Lamont this am:
    Based on our timeline, he will set up the review:
      Co-opt of expertise on, e.g., source, FFA, …
    Propose to do the review in two pieces:
      Biomedical science
      Technological and project aspects
Timeline:
  To be agreed, but, looking at May/June

## Slide 11: Events

## Slide 12: Future
Next LhARA collaboration meeting:
  27Apr22
  Please register!
  Reminder email will be sent
CR12/13 booked
Holding 10 rooms in Ridgeway House
Time to develop
the agenda now!
https://indico.stfc.ac.uk/event/517/timetable/#20220427

## Slide 13: Future
https://indico.stfc.ac.uk/event/536/timetable/?view=standard