## Slide 1: Report from Spokespeople
Since last time (31May22)

## Slide 2: Alignment: LhARA and the ITRF

## Slide 3: LhARA and the ITRF
H. Owen at ITRF IAC, 20Jul22

## Slide 4: ITRF planning
H. Owen at ITRF IAC, 20Jul22
ITRF “Kick-off” meeting:
20Sep22; Daresbury Laboratory

## Slide 5: ITRF work packages
WP1: LhARA – will come back to status of our preparation …
H. Owen at ITRF IAC, 20Jul22

## Slide 6: ITRF work packages
WP1: LhARA – will come back to status of our preparation …
WP2: Facilities and Costing
H. Owen at ITRF IAC, 20Jul22

## Slide 7
ITRF Project Schedule
1272-pm-ppl-0001-v2.0 - ITRF schedule 2022-07-20
H. Owen at ITRF IAC, 20Jul22

## Slide 8
ITRF Project Schedule
1272-pm-ppl-0004-v0.1 - ITRF CDR schedule 2022-07-20
H. Owen at ITRF IAC, 20Jul22

## Slide 9: LhARA and the ITRF

## Slide 10: Proposal status

## Slide 11: Proposal for LhARA contributions to Preliminary Activity and ITRF Preconstruction Phase
To serve ITRF: 2 + 3-year project in 6 work packages:
  Project Management
  Laser-driven proton and ion source
  Proton and ion capture
  Real-time dose-deposition profiling
  Novel, automated, end-station development
  Facility design and integration
Finalised 01Jun22: CCAP-TN-10;
Revision 1: 27Jul22: cost overview table updated to remove error in handling working margin (10%), contingency (20%) and inflation in years 3—5
Requested resources for 2-year preliminary phase;
Identified need for further 3-year preconstruction phase

## Slide 12: Proposal
CCAP-TN-10;
Revision 1: 27Jul22: cost overview table updated to remove error in handling working margin (10%), contingency (20%) and inflation in years 3—5

## Slide 13: Preliminary & Preconstruction Phase proposal summary

## Slide 14: Alignment of LhARA with ITRF
Update in progress
In preparation
Aligns programmes,
“working methods”,
reporting arrangements,
allocations by workpackage
Defines scope of work, cost, schedule, risk, etc. for the programme supported by the ITRF funding line

## Slide 15: Next steps
Require now to reconcile 2-year ITRF Preliminary Activity programme with ~£1.5M from ITRF “line”
  Require to invest to mitigate key risks to the LhARA project
Prioritise investment in:
Source, capture, end-station specification
Top-level risk table from proposal

## Slide 16: International review

## Slide 17: International review of proposal
CCAP IAB have agreed to review the proposal:
  CCAP IAB:
    M.Lamont (CERN, Chair)
    P.Bolton (LMU, retired)
    M.Baumann (DKFZ)
    B.Sorensen (Arhuus)
Split into two parts focussing on:
  The machine and associated technology
    Proposed chair: Gianluigi Arduini
    Proposed additional experts: Malek Haj Tahar (PSI), Christian Carli (CERN)
  Radiobiology and longer-term ambitions
    Chair/additional experts: to be confirmed
Timeline:
  Still held up by reviewers’ availability; working with Chair to resolve

## Slide 18: Stop press

## Slide 19: Outreach
CERN Courier:
  M. Chalmers, Editor: picked up on LhARA at ICHEP 2022 (Jul22)
    Received draft of 500-word news piece yesterday
      EB taking a look
      Will forward to IB and H. Owen and DL team after this meeting
Press release:
  STFC DL planning to make press release in conjunction with ITRF kick-off meeting (20Sep22)
  LhARA outreach planned to follow:
    LhARA collaboration press release drafted by T. Greenshaw, to be circulated
    Example institute-specific press release drafted by H. Dunning (ICL), to be circulated in case it helps institutes prepare
  LhARA and LhARA institutes releases to be coordinated to follow STFC lead
C. Palmer (Queens, Belfast) has secured IoP small award for outreach promoting benefits of research into PBT
Activities being developed, followed in our fortnightly meeitngs:
  WWW site (A.Kurup, H.Hall, et al)
  4-nation PPI event (A.Kurup et al)

## Slide 20: Dates for your diaries

## Slide 21: Notable upcoming events
20Sep22, DL: ITRF kick-off meeting
14Oct22, Liv: LhARA collaboration meeting
Feb23; LhARA collaboration meeting
  Offer from Brm to host
[Collaboration meetings 6-monthly thereafter]