## Slide 1: Preparation of second UKRI Infrastructure Fund Preliminary Activity

## Slide 2: UKRI Infrastructure Fund
Following a variety of discussions, now committed to:
  Proposal a second UKRI Infrastructure Fund Preliminary Activity
IF Proforma Deadline, 21Jul23
  Build on our 5-year plan:
    Full-five year proposal
    Annex defining work to be carried out in Preliminary Activity
Wave 4:
Call opens: 02Oct23
Decision. : 01Mar24
Funding : 01Oct24

## Slide 3: Timeline

## Slide 4: Activities
Preparation 1:
ASTeC:
  Clear partner!
  Contacts:
    Jim Clarke (Director) Massimo Noro, Hywel Owen
CLF & EPAC (new news):
  Discussion with Paul Collier:
    06Jul23: (KL, R. Pattathil);
      PC indicated support and encouraged us to find the way forward together
      Synergy: LhARA source and capture and EPAC short focal length:
        EPAC short focal length would like permanent magnet quadrupole transport lattice
        I offered our help; we need to look at permanent magnet solution as due diligence
  Contacts:
    Hamad Ahmed (short focal length b/line lead)
    Rajeev Pattathil
Mary Lyon Centre:
  Contact (Director):
    S. Wells
  Strong support in recent discussions
  I contacted MS once more to initiate discussion of what resources may be required
Preparation 2:
ISIS:
  Ongoing relationship, lead contact John Thomason:
  Synergy FETS FFA / LhARA FFA
  Now building on discussions from last month or two:
    Stronger collaboration under development
PPD:
  Contacts:
    KL, Ben Smart
  Expertise in instrumentation, diagnostics, DAQ, trigger, real-time processing
  Contribution being developed to ion-acoustic imaging
Technology Department:
  Contact (Director): A. Orlowska
  I contacted AO to set up a meeting to discuss
  Import to plan work with TD
LhARA collaboration:
  Author and institute refresh underway:
    KL/T. Greenshaw

## Slide 5: 5-year plan (CCAP-TN-10; Jun22)
Preliminary Activity “1”
Preliminary Activity “2”

## Slide 6: Activities cont.
Initial discussion of project planning:
  Second Preliminary Activity; project years 3, 4, 5, (&6):
    1st three years of second LhARA five-year plan
    NEW! Propose 2 principal milestones:
      End Yr 4:
        Prototype experiment milestones and advancement:
          Source, Gabor lens, ion-acoustic, magnet/cavity design, TDR progress, …
        Proof-of-principle experiment #1:
          Can we agree an appropriate set of components to allow initial, “meaningful” biological experts to be carried out
      End Yr 5/6:
        Prototype advancement milestones
        First results from PoP experiment
C. Whyte:
  Initiated review of project plan
    Significant step up in resources and activity
    We have a good plan, now we need to develop it …

## Slide 7: Update and immediate next step
Friday 07Jul23: DL:
  J. Clarke, H. Owen, M. Noro, KL, C. Whyte met:
    Agreed:
      To pitch Preliminary Activity 2 to UKRI Infrastructure Fund
      To pitch 3 or 4 year programme with a value of £18M--£20M
        J. Clarke encouraged consideration of 4 year plan that delivered years 3—5 of our initial 5-year plan
Proforma preparation:
  Started, then stalled for this meeting preparation!
    Call it “ongoing”!
18Jul23 meeting with D. Newbold:
  J.Clarke, A.Giacca, M.Noro, KL:
    Goal is to get advice on 3 vs 4 years, feedback on pitch, …

## Slide 8: Planning:
Will deliver proforma by 21Jul23:
  Implies block financial profile
Second 5-year project plan/proposal then will be developed:
  To be ready Sep/Oct ’23
EB/PMB:
  Will bring forward a short document to supplement proforma laying out the steps for the collaboration