## Slide 1: Update and news

## Slide 2: UKRI Infrastructure Fund
Following a variety of discussions, now committed to:
  Proposal a second UKRI Infrastructure Fund Preliminary Activity
IF Proforma Deadline, 21Jul23
  Build on our 5-year plan:
    Full-five year proposal
    Annex defining work to be carried out in Preliminary Activity
Wave 4:
Call opens: 02Oct23
Decision. : 01Mar24
Funding : 01Oct24

## Slide 3
Draft!

## Slide 4: Timeline

## Slide 5: Update on discussion with STFC and next steps
Next steps:
Discussion with D.Newbold (Exec. Dire. Nat. Lab.) this PM
Looking for discussion with lead authors tomorrow PM
Hope to be ready to submit by Thursday
Allows a day for final tweaks
Discussion of PA2: DL, 14Jul23
Present: N. Bliss, J. Clarke, A. Giacca, K. Long, M. Noro
We agreed:
ITRF PA2, 4 years, scope commensurate with years 3–5 of “five-year” plan. This implies a request of ~£20M “+”.
Break out to bid for full facility ideally at year 5 (i.e. year 3 of PA2). Value as presently understood is £96M. Of course, cost needs to be revised during PA1 and PA2.
We need to check the phasing of the Infrastructure full-project calls.
Need to pass NB costing of STFC lab support to C.Whyte. [Note added, I’ve passed Neil's spreadsheet to Colin.]
Need to develop the next 5-year project plan of which the 4-years of PA2 are years 3–6 of the overall programme.
Need to consider partnership with Beatson Institute in Glasgow as well as the Mary Lyon Centre.
Need to solicit advice on 1 and 2.

## Slide 6: UKRI x-council call
Clear opportunity!
Ideas:
  Spacial transcriptomics in instrumented cell cultures
    Prove principle of ion acoustic w\ culture
  Capture; the future of radiation biology and PBT
  Advanced spectroscopic techniques (!), TG, PW
  …
Not yet given up!
But, preparation has taken a hit because of PA2 preparation.

## Slide 7
Old slides/backup

## Slide 8: Activities
Preparation 1:
ASTeC:
  Clear partner!
  Contacts:
    Jim Clarke (Director) Massimo Noro, Hywel Owen
CLF & EPAC (new news):
  Discussion with John Collier:
    06Jul23: (KL, R. Pattathil);
      JC indicated support and encouraged us to find the way forward together
      Synergy: LhARA source and capture and EPAC short focal length:
        EPAC short focal length would like permanent magnet quadrupole transport lattice
        I offered our help; we need to look at permanent magnet solution as due diligence
  Contacts:
    Hamad Ahmed (short focal length b/line lead)
    Rajeev Pattathil
Mary Lyon Centre:
  Contact (Director):
    S. Wells
  Strong support in recent discussions
  I contacted SW once more to initiate discussion of what resources may be required
Preparation 2:
ISIS:
  Ongoing relationship, lead contact John Thomason:
  Synergy FETS FFA / LhARA FFA
  Now building on discussions from last month or two:
    Stronger collaboration under development
PPD:
  Contacts:
    KL, Ben Smart
  Expertise in instrumentation, diagnostics, DAQ, trigger, real-time processing
  Contribution being developed to ion-acoustic imaging
Technology Department:
  Contact (Director): A. Orlowska
  I contacted AO to set up a meeting to discuss
  Import to plan work with TD
LhARA collaboration:
  Author and institute refresh underway:
    KL/T. Greenshaw

## Slide 9: 5-year plan (CCAP-TN-10; Jun22)
Preliminary Activity “1”
Preliminary Activity “2”

## Slide 10: Activities cont.
Initial discussion of project planning:
  Second Preliminary Activity; project years 3, 4, 5, (&6):
    1st three years of second LhARA five-year plan
    NEW! Propose 2 principal milestones:
      End Yr 4:
        Prototype experiment milestones and advancement:
          Source, Gabor lens, ion-acoustic, magnet/cavity design, TDR progress, …
        Proof-of-principle experiment #1:
          Can we agree an appropriate set of components to allow initial, “meaningful” biological experts to be carried out
      End Yr 5/6:
        Prototype advancement milestones
        First results from PoP experiment
C. Whyte:
  Initiated review of project plan
    Significant step up in resources and activity
    We have a good plan, now we need to develop it …

## Slide 11: Update and immediate next step
Friday 07Jul23: DL:
  J. Clarke, H. Owen, M. Noro, KL, C. Whyte met:
    Agreed:
      To pitch Preliminary Activity 2 to UKRI Infrastructure Fund
      To pitch 3 or 4 year programme with a value of £18M--£20M
        J. Clarke encouraged consideration of 4 year plan that delivered years 3—5 of our initial 5-year plan
Proforma preparation:
  Started, then stalled for this meeting preparation!
    Call it “ongoing”!
18Jul23 meeting with D. Newbold:
  J.Clarke, A.Giacca, M.Noro, KL:
    Goal is to get advice on 3 vs 4 years, feedback on pitch, …

## Slide 12: Planning:
Will deliver proforma by 21Jul23:
  Implies block financial profile
Second 5-year project plan/proposal then will be developed:
  To be ready Sep/Oct ’23
EB/PMB:
  Will bring forward a short document to supplement proforma laying out the steps for the collaboration