## Slide 1: Update and news

## Slide 2: UKRI Infrastructure Fund
Following a variety of discussions, now committed to:
  Proposal a second UKRI Infrastructure Fund Preliminary Activity
IF Proforma Deadline, 21Jul23
  Build on our 5-year plan:
    Full-five year proposal
    Annex defining work to be carried out in Preliminary Activity
Wave 4:
Call opens: 02Oct23
Decision. : 01Mar24
Funding : 01Oct24

## Slide 3: Timeline
Target for full programme definition mid Oct23

## Slide 4: Process document and progress
Updated following EB comments, shared with WPMs and LhARA collaboration, no further comments
Still awaiting comments from ITRF management
Will share with attendees at STFC Bid Review: 04Sep23
Hoped to have presentation from Colin on risk register today:
  NATS issues mean he is stranded abroad …
  Need to deal with review of risk register when he is back