## Slide 1
LhARA Fortnightly Meeting
Design and Integration Update
William Shields
(william.shields@rhul.ac.uk)
24th September 2024

## Slide 2
CDR: Parameterised Spectrum
Parameterised spectrum with updated laser parameters (WP1.2)
Work in progress - further iterations needed.

## Slide 3
CDR Status Update: Ch6
Overview
  Layout & Key parameters
Stage 1 Design & Performance
  Lattice description
  Optics Tracking and Performance
    Parameterized Beam
Spectrum *
Angular Distribution *
Transverse Spatial Distribution
    Start-to-end tracking
Nozzle Region
Reduced Angular Divergence
Stage 1 Nominal Design Performance
Space Charge Impact and Mitigation
Stage 2 Operation
Uniform Profile Generation
Gabor Lens Tracking
    End station Dose Estimation
Model
Maximum theoretical dose calculations
3) Stage 2 Design & Performance
  Injection Line
    Lattice description
    Optical Performance
  FFA
    Lattice Description
    Optical Performance
  Extraction Line
    Lattice Description
    Optical Performance
  End station Dose Estimation
    Model
    Maximum theoretical dose calculations
LhARA Technical Systems
  Magnet Design
  RF Cavities
  Diagnostic System
  Control & Feedback Systems
  Vacuum Concepts
Conclusions
Facility Design Chapter
Material Not Started
Material Ongoing
Material Complete
Engineering & Infrastructure
  ITRF/LhARA Building Concept Design
  Bulk Shielding Assessment
  Mechanical Systems Integration Support Concepts
  Power Consumption & Cooling Requirements
Now in chapter 7 :